PROJECT MANAGEMENT SAAS PLATFORM

Design & Brainstorming Document

Vision · Personas · Modules · ER Diagram · BRD · User Flows

Version 1.0  ·  Pre-development design phase  ·  Confidential

Generated: 9 May 2026

# 1. Platform Vision

One unified workspace — for every team, every role. A project management platform where engineering, product, business, sales, and support teams collaborate without leaving the app. AI-native from day one: it plans your projects, creates tasks, takes meeting notes, and keeps your roadmap in sync with reality.

## 1.1 Core Principles

| Principle | Description |
| --- | --- |
| AI-first | AI plans, creates, and adapts. Not a chatbot bolted on — it is the core engine driving planning, estimation, and continuous project adaptation. |
| Context-aware | Meetings feed tasks. Tickets link to commits. Everything stays connected automatically without manual sync between tools. |
| Role-adaptive | Same platform, different views — devs see Kanban and GitHub, sales see pipelines, managers see roadmaps. |

## 1.2 Target Personas

| Persona | Primary needs and vocabulary |
| --- | --- |
| Developer | Code-linked tickets, CI/CD visibility, sprint planning, GitHub/GitLab integration, branch-to-task linking, PR status on task cards. |
| Product Manager | Roadmaps, epics, AI feature planning, stakeholder views, sprint velocity, milestone tracking, cross-team coordination. |
| Business / Operations | Team capacity, project health dashboards, org-level reporting, cross-project resource management, scheduled report delivery. |
| Support / Sales | Customer-linked tickets, pipeline tasks, escalation flows, CRM integration, SLA tracking, onboarding project automation. |

## 1.3 Key Differentiators vs Existing Tools

| Differentiator | Why it matters |
| --- | --- |
| AI that acts, not just suggests | Creates the full project structure from a plain-language description and keeps it updated as work evolves. Unlike Jira AI or Monday automations. |
| Meetings → tasks automatically | No more Zoom + Notion + Jira context switching. Meetings live inside the platform. AI closes the loop between discussion and delivery. |
| Environment-aware integrations | The platform understands which environment (dev/sales/support) a project belongs to and surfaces the right integrations. |
| Org-level, not just team-level | Cross-project roadmaps and org analytics are first-class features, not enterprise add-ons. |

# 2. Core Modules Overview

The platform is organised into six core modules. Each module is independently deep-dived in subsequent sections.

| Module | Primary persona | Core responsibility |
| --- | --- | --- |
| 1 — Org & team management | Org Owner, Admin | Entity hierarchy, two-tier role system, member lifecycle, SSO, audit log. |
| 2 — Project management core | PM, Team Lead, Contributors | Task hierarchy, 8 views, sprint lifecycle, workflow statuses, custom fields. |
| 3 — AI planning & assistance | PM, AI system | Project generation, clarification dialogue, effort estimation, 12 AI capabilities. |
| 4 — Communications & meetings | All roles | Chat channels, built-in WebRTC video, AI transcription, task reflection review. |
| 5 — Integrations & adapters | PM, Dev team lead | 4 environment adapters, sync engine, automation builder, public REST API. |
| 6 — Analytics & reporting | Org Admin, PM | 12 metrics, 4 dashboard scopes, 6 report types, AI insights, forecasting. |

# 3. Module Deep Dives

## 3.1 Org & Team Management

### 3.1.1 Entity Hierarchy & Data Scoping

Figure 1 — Organization → Project → Team → Member hierarchy with data scoping

| Entity | Description and scope |
| --- | --- |
| Organization | Top-level tenant. Owns billing, SSO, branding, global settings, and the member directory. |
| Project | Belongs to one org. Has its own members, tasks, sprints, roadmap, integrations, and environment type. |
| Team | Logical grouping of members inside a project. A member can belong to multiple teams. Auto-creates a team channel. |
| Member (User) | Has one org-level role and one project-level role per project. Single global user record — no duplication across orgs. |

### 3.1.2 Two-Tier Role System

### Org-level permissions

| Permission | Owner | Admin | Member | Guest |
| --- | --- | --- | --- | --- |
| Manage billing & plan | Yes | No | No | No |
| Delete organization | Yes | No | No | No |
| Configure SSO / SAML | Yes | Yes | No | No |
| Create / archive projects | Yes | Yes | No | No |
| Invite org members | Yes | Yes | No | No |
| View org member directory | Yes | Yes | Yes | No |
| View all projects in org | Yes | Yes | If added | No |
| Set org branding & defaults | Yes | Yes | No | No |
| View audit log | Yes | Yes | No | No |

### Project-level permissions

| Permission | PM | Team Lead | Contributor | Viewer |
| --- | --- | --- | --- | --- |
| Edit project settings | Yes | No | No | No |
| Manage integrations | Yes | No | No | No |
| Invite members to project | Yes | Own team | No | No |
| Create / close sprints | Yes | Yes | No | No |
| Create / edit epics | Yes | Yes | No | No |
| Create tasks | Yes | Yes | Yes | No |
| Edit any task | Yes | Team tasks | Assigned only | No |
| Approve AI suggestions | Yes | Yes | No | No |
| View all project data | Yes | Yes | Yes | Yes |
| Export reports | Yes | Yes | No | No |

### 3.1.3 Member Lifecycle

Figure 2 — Member lifecycle from invite to offboarding

## 3.2 Project Management Core

### 3.2.1 Task Hierarchy

Figure 3 — Epic → Story → Task → Subtask hierarchy with status workflow

| Type | Key fields and description |
| --- | --- |
| Epic | Owner · target milestone · progress % · team · environment type · risk flag. Spans multiple sprints. Linked to roadmap. |
| Story / Feature | Story points · assignee · acceptance criteria · sprint · priority · due date · labels · epic link. |
| Task | Title · rich-text description · assignee(s) · reporter · reviewer · status · priority · time logged · attachments · PR link · custom fields. |
| Subtask | Checkbox · assignee · quick-create. Contributes to parent task completion %. |
| Bug / Issue | Extra fields: severity · environment · repro steps · affected version · linked support ticket. |

### 3.2.2 Sprint Lifecycle

Figure 4 — Full sprint lifecycle from creation through retrospective

| Stage | Detail |
| --- | --- |
| 1 — Create sprint | Name, goal statement, start date, end date, team assignment, velocity target. |
| 2 — Sprint planning | Drag stories from backlog. Capacity bar updates live. AI fills to 80% capacity on request. Dependency check. |
| 3 — Start sprint | Scope baseline locked. Kanban board activated. Burndown starts. All team members notified. |
| 4a — Daily AI digest | Posted to team channel each morning: completed yesterday, in progress today, current blockers. |
| 4b — Mid-sprint monitoring | Velocity vs plan tracked daily. Risk alert surfaces if milestone becomes at risk. |
| 5 — Daily work | Contributors move tasks, log time, comment, link PRs, flag blockers. |
| 6 — Close sprint | Incomplete items confirmed and moved to backlog. Velocity recorded. Sprint report generated. |
| 7 — AI retrospective | Delivered vs planned, blocker log, velocity trend, improvement suggestions, next sprint draft. |

### 3.2.3 The 8 Project Views

| View | Purpose and key features |
| --- | --- |
| Kanban board | Drag-drop cards across status columns. Swimlanes by assignee, epic, or priority. WIP limits per column. |
| Sprint board | Active sprint tasks only. Sprint goal banner. Inline burndown chart. Days remaining countdown. |
| Roadmap / timeline | Gantt-style. Epics on time axis. Milestones as diamonds. Dependency arrows. Shareable read-only link. |
| Backlog | Prioritised flat list. Drag to sprint. AI prioritisation suggestions. Estimation (planning poker) mode. |
| List view | Spreadsheet-style. All fields sortable/filterable. Inline editing. Bulk edit. CSV export. |
| Calendar | Tasks on due date. Sprint bands as background. Milestone markers. Drag to reschedule. iCal export. |
| My work | Personal task hub across all projects. Due today / this week / overdue. AI daily priority suggestion. |
| Dashboard | Configurable widget canvas. Sprint burndown, velocity, epic progress, workload heatmap, AI health score. |

## 3.3 AI Planning & Assistance

### 3.3.1 AI Planning Flow — 5 Stages

Figure 5 — AI planning master flow: input → intent analysis → structure → decomposition → sprint plan

| Stage | What the AI does |
| --- | --- |
| 1 — Intent analysis | Detects domain, extracts goals and features, infers tech stack hints, identifies risk signals. Outputs a structured project context object. |
| 2 — Structure generation | Produces epics, features, milestones, and dependency relationships from the structured context. |
| 3 — Task decomposition | Breaks epics into stories and tasks with acceptance criteria, priority, and story point suggestions. |
| 4 — Effort estimation & assignment | Story points with confidence scores. Team capacity matching. Skill-based assignment suggestions. |
| 5 — Sprint & roadmap planning | Allocates tasks to sprints, builds timeline, flags risks. User reviews and confirms before any write. |

### 3.3.2 Continuous Adaptation Loop

Figure 6 — AI adaptation: 6 triggers → reasoning engine → auto-apply or suggest-and-confirm

| Trigger | AI action and default control mode |
| --- | --- |
| Meeting ends (Suggest) | Extracts action items with owners and due dates. Maps each to existing or new task. User reviews suggestion cards. |
| Task → Done (Auto) | Unblocks dependents, updates epic progress, checks if sprint goal is now met. |
| Task → Blocked (Auto) | Flags in sprint view, notifies PM and Team Lead, checks cascade risk on dependents. |
| Sprint closed (Suggest) | Records velocity, moves carry-overs, generates retrospective report, drafts next sprint. |
| New feature request (Ask) | Generates epic + story breakdown, shows timeline impact, flags capacity conflicts. |
| PR merged (Auto) | Auto-closes linked task(s), stores commit SHA, triggers deploy status watch. |
| Velocity drops 20%+ (Ask) | Reforecasts milestone dates, suggests 3 replan options with impact of each. |
| Member leaves / OOO (Ask) | Detects unassigned tasks, suggests reassignment candidates ranked by skill + capacity. |

### 3.3.3 Effort Estimation Engine

| Signal | Weight and description |
| --- | --- |
| Task description complexity | High — NLP analysis of description length, technical terms, and acceptance criteria count. |
| Similar past tasks | High — Semantically similar completed tasks in the org used as a calibration baseline. |
| Epic / feature context | Medium — Parent epic tasks used as consistency anchors for the estimate. |
| Team velocity history | Medium — Calibrates the scale based on this team's throughput per sprint. |
| Risk signals detected | Medium — Third-party dependencies or "research needed" language add a complexity buffer. |
| Assignee performance history | Low — Used only for assignment suggestions, never shown publicly. |

### 3.3.4 Human-AI Control Modes

| Mode | Behaviour |
| --- | --- |
| Autopilot | AI applies low-impact changes silently. Full audit log maintained. |
| Suggest mode (default) | AI drafts changes and shows a review card. User accepts, edits, or dismisses. |
| Ask me first | AI shows a suggestion and waits for explicit approval before any write action. |
| AI off | Full manual mode. No suggestions or automations. Re-enabled per project at any time. |

## 3.4 Communications & Meetings

### 3.4.1 Chat Architecture

Figure 7 — Channel hierarchy: org-wide → project → team → topic/DM, with AI integration points

| Channel type | Description |
| --- | --- |
| Org-wide | Admin-only post. All members auto-joined. Read-only for non-admins. |
| Project channel (auto-created) | All project members auto-joined. Task cards shareable. AI standup digest posted here. |
| Team channel (auto-created) | Scoped to team members. Daily AI digest each morning. Team-scoped notifications. |
| Topic channel | User-created for specific discussions. Linked to an epic. Auto-archived after 30 days inactivity. |
| Direct message | 1:1 or small group (up to 8). Cross-project. File sharing, task card sharing, reactions, threads. |

### 3.4.2 Meeting Lifecycle

Figure 8 — Meeting lifecycle: schedule → pre-brief → WebRTC → AI summary → task reflection → archive

| Stage | Detail |
| --- | --- |
| 1 — Schedule | Type, attendees, agenda (AI pre-fills from project context), recurrence, calendar entry. |
| 2 — Pre-meeting brief (15 min before) | AI digest: completed since last meeting, blockers, agenda with time slots, prior decisions. |
| 3 — Join (built-in WebRTC) | Video, audio, screen share. Live speaker-labelled transcript in side panel. Guest join link (no account needed). |
| 4 — Post-meeting AI processing | TL;DR, decisions, action items with owner and due date, open questions, blockers. Generated within 2 min. |
| 5 — Task reflection review | Each action item shown as a card: match to existing task or create new. Accept / edit / dismiss / bulk accept. |
| 6 — Meeting archive | Recording stored and chaptered. Full-text searchable transcript. Access control per meeting. |

## 3.5 Integrations & Environment Adapters

### 3.5.1 Adapter Architecture

Figure 9 — Environment adapter architecture: project type → adapters → sync engine → automation → API

| Environment | Adapters and behaviour |
| --- | --- |
| Developer | GitHub, GitLab, Bitbucket, Jenkins, CircleCI, Vercel. Branch → task link. PR status on card. CI badge. Merge auto-closes task. |
| Support | Zendesk, Intercom, Freshdesk, HelpScout. Ticket escalation → bug task. SLA timer on card. Resolving task optionally closes ticket. |
| Sales | HubSpot, Salesforce, Pipedrive, Close. Deal → project link. Won deal → onboarding template. Stage change → project status. |
| Business | Slack, Google Drive, MS Teams, Notion, Looker. Task status → Slack post. Doc links on tasks. Reports → Sheets / BI tools. |

### 3.5.2 Sync Event Map

| External event → internal action | Notifies |
| --- | --- |
| Branch created: task ID parsed, task linked, "In development" badge added. | Assignee, Team Lead |
| PR opened: task → In review. PR stats on card. Reviewer notified via task comment. | Assignee, reviewer |
| PR merged: linked task auto-closed. Commit SHA stored. Deploy watch triggered. | PM, Team Lead |
| CI build fails: badge on task. Failure log as task comment. Optionally reopens task. | Assignee, Team Lead |
| Support ticket escalated: bug task created pre-filled (title, severity, repro, customer ID). | Dev Team Lead, PM |
| CRM deal won: onboarding project template instantiated. Client added as Guest. | PM, account owner |
| Task → Done (outbound): posts to Slack, updates CRM stage, closes support ticket if rules configured. | Configured targets |

## 3.6 Analytics & Reporting

### 3.6.1 Metrics Taxonomy

| Metric | Scope | How computed | Update freq |
| --- | --- | --- | --- |
| Sprint velocity | Team, Project | Story points completed at sprint close. Rolling 5-sprint average. | Sprint close |
| Burndown | Sprint | Remaining points per day vs ideal linear burn. | Real-time |
| Cycle time | Task, Project | First In progress to close date. Average across tasks. | On close |
| Lead time | Task | Creation date to close. Includes backlog wait. | On close |
| On-time delivery | Project, Org | % tasks closed on or before due date. | Daily |
| Team capacity used | Team, Sprint | Story points assigned ÷ declared capacity × 100. | Real-time |
| Bug escape rate | Project, Release | Production bugs ÷ bugs fixed in release × 100. | Per release |
| Estimation accuracy | Team, Member | ¦Estimated − Actual¦ ÷ Estimated × 100. | Sprint close |
| Epic progress | Epic | Closed story points ÷ total story points × 100. | Real-time |
| Project health score | Project | AI-computed composite: 0–100. Red/amber/green. | Daily |
| Blocked time | Task, Team | Hours in Blocked status per task. Aggregated per team. | Daily |
| Meeting ROI | Project | Action items per meeting ÷ duration. Tasks completed from meetings. | Per meeting |

### 3.6.2 Dashboard Scopes

| Dashboard | Audience and widgets |
| --- | --- |
| Org portfolio | Org Owner and Admin. Health score per project, cross-project resource map, org velocity trend, milestone risk matrix, top org-wide blockers. |
| Project dashboard | PM and Team Lead. Sprint burndown, velocity chart (6 sprints), epic progress bars, open bugs, team workload heatmap, milestone countdown. |
| Team dashboard | Team Lead. Capacity utilisation, individual workload cards, cycle time per member, blocked task list, throughput trend, estimation accuracy. |
| Personal dashboard | All contributors. My tasks by project, due today/this week/overdue, time logged, tasks I am blocking, AI priority suggestion. |

### 3.6.3 AI Insight Engine — Examples

| Trigger | Example plain-English AI insight |
| --- | --- |
| Velocity drop | Sprint 7 velocity dropped to 28 pts from a 5-sprint average of 41. The auth refactor was re-estimated mid-sprint from 5 to 13 pts — consider splitting stories above 8 pts before sprint start. |
| Milestone at risk | At current velocity, the Client Portal epic will complete around April 3 — 11 days after the March 23 milestone. 3 options: cut CSV export story (saves 8 pts), add one developer, or shift the date. |
| Estimation drift | James L.'s tasks have run 40% over estimate for the last 3 sprints on integration tasks — consider bumping those tasks by 1 size next sprint. |
| Capacity imbalance | Reem A. is at 140% capacity this sprint while Tariq M. is at 55%. Suggest moving the Password reset flow story (5 pts) from Reem to Tariq — similar task type, Tariq has done it before. |

# 4. Entity Relationship Diagram

The data model is organised into four schema clusters. Total: 35 entities across 4 clusters.

## 4.1 Cluster 1 — Org & Access (7 entities)

Figure 10 — ER Cluster 1: Organization, User, Memberships, Project, Team

| Entity | Key fields | Notes |
| --- | --- | --- |
| ORGANIZATION | id · name · slug · plan · sso_enabled | Top-level tenant. All data scoped within org. |
| USER | id · email · full_name · timezone · skill_tags[] · capacity_hours_per_week | One global user record. Multiple org memberships. |
| ORG_MEMBERSHIP | id · org_id (FK) · user_id (FK) · org_role · joined_at | org_role: owner / admin / member / guest. |
| PROJECT | id · org_id (FK) · name · environment_type · status · target_date | environment_type drives integration adapter offering. |
| PROJECT_MEMBERSHIP | id · project_id (FK) · user_id (FK) · project_role | Project role independent of org role. |
| TEAM | id · project_id (FK) · name · color · created_at | Auto-creates team channel on creation. |
| TEAM_MEMBERSHIP | id · team_id (FK) · user_id (FK) · joined_at | Members can belong to multiple teams. |

## 4.2 Cluster 2 — Work Items (11 entities)

Figure 11 — ER Cluster 2: Epic, Sprint, Task, Subtask, Dependencies, Comments, Custom Fields

| Entity | Key fields | Notes |
| --- | --- | --- |
| EPIC | id · project_id · owner_id · progress_pct · risk_flag · target_date | progress_pct computed from child task story points. |
| SPRINT | id · project_id · team_id · goal · velocity_target · velocity_actual · status | velocity_actual recorded at sprint close. |
| TASK | id · project_id · epic_id · sprint_id · parent_task_id (self-ref) · type · status · story_points · is_blocked | Self-referencing parent_task_id handles the full hierarchy. |
| SUBTASK | id · task_id · assignee_id · title · completed | Lightweight checkbox item. |
| LABEL | id · project_id · name · color_hex | Project-scoped labels. |
| TASK_LABEL | task_id (FK) · label_id (FK) | Many-to-many join. |
| TASK_DEPENDENCY | id · blocking_task_id · blocked_task_id · dependency_type | dependency_type: blocks / relates-to / duplicates. |
| COMMENT | id · task_id · author_id · body · is_system · created_at | is_system = true for AI and integration comments. |
| ATTACHMENT | id · task_id · uploaded_by · filename · storage_url · size_bytes | Files in managed object storage (S3-compatible). |
| CUSTOM_FIELD_DEF | id · project_id · name · field_type · required | field_type: text / number / date / select / URL. |
| CUSTOM_FIELD_VALUE | id · field_def_id (FK) · task_id (FK) · value | Flexible per-project task fields without schema migrations. |

## 4.3 Cluster 3 — Communications & Meetings (10 entities)

Figure 12 — ER Cluster 3: Channel, Message, Meeting, Transcript, Summary, Action Item

| Entity | Key fields | Notes |
| --- | --- | --- |
| CHANNEL | id · org_id · project_id · team_id · name · type · is_readonly · auto_created | type: org / project / team / topic / dm. |
| CHANNEL_MEMBERSHIP | id · channel_id · user_id · joined_at · last_read_at | last_read_at drives unread badge. |
| MESSAGE | id · channel_id · author_id · parent_message_id (self) · body · is_system | Self-referencing parent_message_id for threads. |
| MESSAGE_REACTION | id · message_id · user_id · emoji · created_at | Standard emoji reactions. |
| MESSAGE_TASK_LINK | message_id (FK) · task_id (FK) · linked_at | Created when user converts message to task. |
| MEETING | id · project_id · channel_id · created_by · meeting_type · status · recording_url · ai_notes_enabled · notes_internal_only | notes_internal_only hides transcript from external guests. |
| MEETING_ATTENDEE | id · meeting_id · user_id · is_external · external_email · attended | is_external tracks guests without platform accounts. |
| MEETING_TRANSCRIPT | id · meeting_id · full_text · speaker_segments (jsonb) | speaker_segments: [{speaker, start_ms, end_ms, text}]. |
| MEETING_SUMMARY | id · meeting_id · tldr · decisions (jsonb) · open_questions (jsonb) · blockers_mentioned (jsonb) | Generated within 2 min of meeting end. |
| ACTION_ITEM | id · meeting_id · task_id (nullable FK) · assignee_id · due_date · ai_generated · user_confirmed | task_id nullable — confirmed when user accepts the card. |

## 4.4 Cluster 4 — AI, Integrations & Analytics (9 entities)

Figure 13 — ER Cluster 4: Integration, Sync Event, AI Plan, AI Action, Automation, Metrics

| Entity | Key fields | Notes |
| --- | --- | --- |
| INTEGRATION | id · project_id · provider · access_token_enc · refresh_token_enc · config (jsonb) · status · last_synced_at | Tokens encrypted. status: active / degraded / disconnected. |
| SYNC_EVENT | id · integration_id · external_event_type · payload (jsonb) · processing_status · received_at | Dead-letter log for failed events. |
| TASK_INTEGRATION_LINK | id · task_id · integration_id · external_id · external_url · link_type | link_type: pr / branch / commit / ticket / deal. |
| AUTOMATION_RULE | id · project_id · trigger_type · trigger_config (jsonb) · condition_config (jsonb) · action_type · action_config (jsonb) · is_active | Trigger + Condition + Action no-code rule builder. |
| AUTOMATION_LOG | id · rule_id · triggered_by_event · outcome · changes_applied (jsonb) | Full log of every automation execution. |
| AI_ACTION | id · project_id · trigger_type · action_type · suggested_changes (jsonb) · applied_changes (jsonb) · control_mode · reasoning · confidence_score | Stores both suggested and applied changes for auditability. |
| AI_PLAN | id · project_id · created_by · input_description · clarification_qa (jsonb) · generated_epics (jsonb) · generated_timeline (jsonb) · status · accepted_at | status: draft / accepted / rejected. |
| SPRINT_METRIC | id · sprint_id · velocity_planned · velocity_actual · on_time_pct · avg_cycle_time_hours · estimation_accuracy_pct · bugs_opened · bugs_closed | Snapshot recorded at sprint close. |
| PROJECT_HEALTH_SCORE | id · project_id · score (0-100) · band · component_scores (jsonb) · ai_insight · calculated_at | Recalculated daily. ai_insight is plain-English observation. |

## 4.5 Cross-Cluster Foreign Key References

| From entity → FK field | References — relationship meaning |
| --- | --- |
| EPIC → project_id, owner_id | PROJECT, USER (C1) — epic belongs to a project, has a user owner. |
| SPRINT → project_id, team_id | PROJECT, TEAM (C1) — sprint scoped to project and team. |
| TASK → project_id, assignee_id, reporter_id | PROJECT, USER (C1) — task lives in project, assigned to and reported by users. |
| CHANNEL → org_id, project_id, team_id | ORGANIZATION, PROJECT, TEAM (C1) — channel scoped to org, project, or team. |
| MESSAGE_TASK_LINK → task_id | TASK (C2) — message linked to a work item. |
| MEETING → project_id, created_by | PROJECT, USER (C1) — meeting belongs to project, created by user. |
| ACTION_ITEM → task_id, assignee_id | TASK (C2), USER (C1) — action item maps to a task, assigned to a user. |
| INTEGRATION → project_id | PROJECT (C1) — integration configured per project. |
| TASK_INTEGRATION_LINK → task_id | TASK (C2) — links a task to an external resource (PR, ticket, deal). |
| AI_ACTION → project_id, triggered_by_user | PROJECT, USER (C1) — AI action logged against project and approving user. |
| AI_PLAN → project_id, created_by | PROJECT, USER (C1) — AI plan belongs to a project. |
| SPRINT_METRIC → sprint_id | SPRINT (C2) — metrics snapshot for a closed sprint. |
| PROJECT_HEALTH_SCORE → project_id | PROJECT (C1) — daily AI-computed health score per project. |

# 5. Business Requirements Document (BRD)

## 5.1 Document Scope & Success Criteria

v1.0 — MVP for a closed beta with 3–5 design partner orgs. Target: developer-led product teams of 5–30 people. Excludes enterprise SSO, white-labelling, and public marketplace.

Success criteria: A PM can create a project via AI description, run a full sprint, hold a meeting with AI notes, and have action items reflected as tasks — without leaving the platform.

## 5.2 MoSCoW Priority Legend

| Priority | Definition |
| --- | --- |
| Must have | Required for v1 launch. Without this the product cannot ship. |
| Should have | High value. Ship if capacity allows. Absence is painful but not fatal. |
| Could have | Nice to have. Goes to post-launch backlog if time is short. |
| Won't v1 | Explicitly deferred. Out of scope for v1. Named to remove ambiguity. |

## 5.3 v1 Scope Summary

| Priority bucket | Count |
| --- | --- |
| Must have | 37 |
| Should have | 25 |
| Could have | 13 |
| Won't v1 | 6 |
| Total requirements | 81 |

## 5.4 Module 1 — Org & Team Management

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| ORG-01 | Create and configure an organization | Must | Org owner can set name, slug, and upload logo. Slug is unique and URL-safe. |
| ORG-02 | Invite members by email | Must | Invitation email sent with accept link. Expires after 7 days. Resendable. |
| ORG-03 | Assign and change org-level roles | Must | Owner, Admin, Member roles enforced. Only Owner can change another Owner's role. |
| ORG-04 | Create projects within org | Must | Admin+ can create projects with name, description, environment type, and start date. |
| ORG-05 | Assign project-level roles | Must | PM, Team Lead, Contributor, Viewer enforced per project independently of org role. |
| ORG-06 | Create teams within a project | Must | PM+ can create named teams. Members assignable to multiple teams. Auto-creates team channel. |
| ORG-07 | Member profile — skills and capacity | Should | Member can set skill tags and weekly capacity hours. Used by AI assignment engine. |
| ORG-08 | Bulk member import via CSV | Could | Admin uploads CSV with email, name, role. Invalid rows reported. Valid rows invited. |
| ORG-09 | SSO / SAML integration | Won't v1 | Out of scope. Planned for v1.5 enterprise tier. |
| ORG-10 | Custom org branding | Won't v1 | Out of scope. Logo upload only in v1. |
| ORG-11 | Offboard member — task reassignment | Should | When member removed, AI suggests reassignment for open tasks. PM confirms before applying. |
| ORG-12 | Org-level audit log | Should | All permission changes, member adds/removes, project creates logged with timestamp and actor. |

## 5.5 Module 2 — Project Management Core

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| PM-01 | Create and manage epics | Must | PM+ can create epics with title, owner, target date. Progress % auto-computed from child tasks. |
| PM-02 | Create tasks with full field set | Must | All core fields editable inline: title, description, assignee, status, priority, story points, due date, epic link. |
| PM-03 | Task hierarchy — subtasks | Must | Tasks can have unlimited subtasks. Subtask completion contributes to parent task %. |
| PM-04 | Task types — Story, Task, Bug | Must | Three distinct types with type-specific fields. Bug has severity, repro steps, affected version. |
| PM-05 | Kanban board view | Must | Drag-drop cards across columns. Columns map to workflow statuses. Quick-create from column. |
| PM-06 | Backlog view with drag-to-sprint | Must | Prioritised list. Filter by epic, label, type, assignee. Drag into active sprint panel. |
| PM-07 | Sprint creation and lifecycle | Must | Create sprint with goal, dates. Start locks scope. Close moves incomplete items to backlog. |
| PM-08 | Task dependency linking | Must | Tasks can be marked as blocking / blocked-by. Dependency shown on task and on roadmap. |
| PM-09 | Labels and custom tags | Must | PM can create project-level labels with colour. Multiple labels per task. Filterable in all views. |
| PM-10 | Custom workflow statuses | Should | PM can add custom statuses between defaults. Status transitions can trigger automation rules. |
| PM-11 | Roadmap / timeline view | Must | Epics on Gantt-style axis. Drag to reschedule. Dependency arrows. Month/quarter zoom. |
| PM-12 | List view with inline editing | Should | Spreadsheet-style. All fields as sortable columns. Bulk edit on multi-row select. CSV export. |
| PM-13 | Calendar view | Could | Tasks on due date. Sprint bands as background. Drag to reschedule due dates. iCal export. |
| PM-14 | My work personal dashboard | Must | Cross-project task list grouped by project and due status. Quick status updates inline. |
| PM-15 | Time logging on tasks | Should | Log time in hours/minutes against a task. Aggregate shown on task and in reports. |
| PM-16 | Custom fields per project | Could | PM can add text, number, date, or select custom fields. Stored per project schema. |
| PM-17 | Sprint board with burndown | Must | Active sprint view with inline burndown chart. Sprint goal banner. Days remaining counter. |
| PM-18 | File attachments on tasks | Should | Upload files up to 25 MB. Preview images inline. Stored in managed object storage. |

## 5.6 Module 3 — AI Planning & Assistance

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| AI-01 | Project generation from plain-language description | Must | User inputs a paragraph. AI generates epics, stories, sprint plan. User reviews before write. |
| AI-02 | Clarification dialogue before generation | Must | AI asks max 3 targeted questions. Skip option with "generate with assumptions". |
| AI-03 | Effort estimation on tasks | Must | AI suggests story points with confidence level. Shows brief reasoning. User can override. |
| AI-04 | Smart assignment suggestions | Should | Top 2 candidates per task ranked by skill match and capacity. Never auto-assigns. |
| AI-05 | Dependency detection | Should | AI detects implicit dependencies from task descriptions. Proposes links for confirmation. |
| AI-06 | Sprint filling suggestion | Should | Selects backlog items to fill sprint to ~80% capacity. Respects dependencies. |
| AI-07 | Risk detection and milestone alerts | Must | AI monitors velocity vs plan. Flags milestones at risk with 3 replan options. |
| AI-08 | Meeting transcript → action items | Must | After meeting, AI extracts action items. User reviews suggestion cards before tasks created. |
| AI-09 | Daily standup digest | Should | Each morning AI posts a digest: completed yesterday, in progress today, current blockers. |
| AI-10 | Sprint retrospective report | Should | At sprint close: velocity vs plan, blockers summary, improvement suggestions, next sprint draft. |
| AI-11 | Task description and acceptance criteria writer | Could | Given task title, AI drafts structured description and acceptance criteria. Fully editable. |
| AI-12 | Backlog health check | Could | Weekly digest surfacing duplicate stories, items too large, stale items 30d+ untouched. |
| AI-13 | Human-AI control mode settings | Must | Autopilot / Suggest / Ask me first / Off per project. Default: Suggest. Changeable by PM. |
| AI-14 | Full AI audit trail with reversal | Must | Every AI write action logged. Any AI action reversible within 24h from audit log. |
| AI-15 | Predictive completion forecasting | Could | AI forecasts epic/project completion date from velocity trend and remaining backlog. |

## 5.7 Module 4 — Communications & Meetings

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| CM-01 | Project and team channels (auto-created) | Must | New project auto-creates a general channel. New team auto-creates a team channel. |
| CM-02 | Rich text messaging with threading | Must | Messages support markdown, code blocks, file attach. Thread replies scoped to parent. |
| CM-03 | @mentions — members, tasks, channels | Must | @mention sends notification. Task mention renders as a live card showing current status. |
| CM-04 | Convert message to task | Must | One-click action creates a task pre-filled with message content. |
| CM-05 | Direct messages (1:1 and group) | Must | DMs between any org members. Group DMs up to 8 people. Cross-project. |
| CM-06 | User-created topic channels | Should | Any member can create a topic channel within a project. Auto-archived after 30d inactivity. |
| CM-07 | @AI in channels — project-aware queries | Should | @AI responds with full project context. Can answer questions, summarise, draft replies. |
| CM-08 | Built-in video meetings (WebRTC) | Must | Video, audio, screen share. Works in-browser. No plugin required. Up to 25 participants. |
| CM-09 | Guest join link (no account required) | Must | PM generates shareable meeting link. Guest joins via browser. Lobby / waiting room. |
| CM-10 | AI live transcription during meeting | Must | Real-time speaker-labelled transcript in side panel. Participants can tag moments. |
| CM-11 | AI post-meeting summary | Must | Summary within 2 min of meeting end: TL;DR, decisions, action items, open questions. |
| CM-12 | Task reflection — review UI | Must | Action items as cards: match existing task or create new. Accept/edit/dismiss/bulk accept. |
| CM-13 | Meeting recording and archive | Should | Recording stored and chaptered. Full-text searchable transcript. Access control per meeting. |
| CM-14 | Recurring meeting templates | Should | Templates for standup, sprint planning, retro, 1:1. AI pre-fills agenda from project context. |
| CM-15 | Breakout rooms | Won't v1 | Out of scope for v1. Planned for v1.5. |
| CM-16 | Notification preferences per user | Should | Notification rules per channel type. Do-not-disturb schedule. Digest mode. |

## 5.8 Module 5 — Integrations

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| INT-01 | GitHub integration — PR and commit linking | Must | OAuth connect. Branch parsed for task ID. PR status on card. Merge auto-closes task. |
| INT-02 | CI/CD build status on task | Should | CI badge on task. Build fail triggers notification. Works with GitHub Actions, CircleCI. |
| INT-03 | GitLab integration | Should | Same feature set as GitHub. OAuth connect. MR linked to task, status synced. |
| INT-04 | Zendesk integration — ticket escalation | Should | Support ticket escalatable to bug task. Pre-filled from ticket. Resolving bug optionally closes ticket. |
| INT-05 | HubSpot CRM integration | Could | Deal linked to project. Deal won triggers onboarding template. Stage change in project status. |
| INT-06 | Slack outbound notifications | Should | Task status changes and sprint updates posted to Slack channel. Configurable per project. |
| INT-07 | No-code automation rule builder | Should | Trigger + condition + action model. At least 10 built-in trigger types. |
| INT-08 | Public REST API | Must | All core resources exposed. OAuth2. Versioned. Rate-limited. OpenAPI spec published. |
| INT-09 | Outbound webhooks | Should | Subscribe to platform events. Filter by project and type. HMAC-signed. Retry with backoff. |
| INT-10 | Zapier / Make connector | Could | Official Zapier app with triggers and actions for tasks, projects, sprints. |
| INT-11 | Google Drive document linking | Could | Link Google Doc to task. Live preview. Changes notify task watchers. |
| INT-12 | Integration health monitoring | Must | Dashboard: status, last synced, error log per integration. PM alerted on token expiry. |

## 5.9 Module 6 — Analytics & Reporting

| ID | Requirement | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| AN-01 | Sprint burndown chart | Must | Ideal vs actual remaining points per day. Real-time updates. Embedded in sprint board. |
| AN-02 | Velocity tracking across sprints | Must | Bar chart of completed story points per sprint. Rolling average line. Project dashboard. |
| AN-03 | Epic progress bars | Must | Progress % on every epic. From closed vs total story points. Visible on roadmap and dashboard. |
| AN-04 | Team workload heatmap | Should | Grid: members vs story points. Red = over capacity. Green = healthy. Amber = near limit. |
| AN-05 | Sprint report (auto-generated at close) | Must | Delivered vs planned, velocity, carry-overs, blockers log, AI retrospective summary. |
| AN-06 | Project health score | Should | AI-computed 0–100. Red/amber/green. Component breakdown on hover. Updated daily. |
| AN-07 | Cycle time and lead time metrics | Should | Average cycle time per task type and team. Trend over last 5 sprints. |
| AN-08 | AI natural-language insights | Should | Weekly AI insight card: plain-English observation with an actionable suggestion. |
| AN-09 | Org portfolio dashboard | Should | Org admin: health score per project, cross-project resource conflicts, org-wide velocity. |
| AN-10 | Custom report builder | Could | Drag-and-drop metric and dimension selector. Saved templates. Scheduled delivery. |
| AN-11 | Export reports (PDF and CSV) | Should | Any dashboard exportable. Export includes filter state and date range applied. |
| AN-12 | Predictive milestone forecasting | Could | AI forecasts milestone date from velocity. Updates weekly. Roadmap confidence band. |
| AN-13 | Meeting ROI metric | Won't v1 | Out of scope. Requires sufficient meeting history data to be meaningful. |

## 5.10 Key Risks & Mitigations

| Risk (severity) | Mitigation |
| --- | --- |
| HIGH — Built-in video is major infrastructure risk | Evaluate embedding Daily.co or LiveKit vs building raw WebRTC. Decision needed before any CM work starts. This gates the entire meetings module timeline. |
| HIGH — AI transcript quality determines meeting module value | Use a proven ASR provider (Deepgram, AssemblyAI, Whisper) via API. Speaker diarisation must handle 5+ speakers. Do not attempt to build ASR from scratch. |
| MEDIUM — AI planning quality on first run may disappoint | Ship with 3–5 domain-specific generation templates (SaaS product, mobile app, API service) that guide output quality before org history data builds up. |
| MEDIUM — 37 must-haves is a large v1 surface area | Phase: Alpha = ORG + PM core + AI-01/02/03/13/14. Beta = Comms + Meetings + integrations. GA = full set. Do not open beta until AI planning and meeting reflection work end-to-end. |
| LOW — Integration reliability depends on third-party APIs | Build all integrations behind the sync engine with retry, dead-letter queue, and health monitoring (INT-12). Surface integration status clearly to PMs. |

# 6. User Flows

Nine end-to-end user journeys are documented below, covering every critical path through the platform.

## 6.1 Flow 1 — Onboarding & AI Project Creation

Actor: Org Owner / PM. First-time setup — from sign-up to a fully AI-generated project ready for work.

Figure 14 — Flow 1: Sign up → org creation → invite members → AI project generation → plan review

| Step | Detail |
| --- | --- |
| 1 — Sign up | Email or Google OAuth. Account creation. |
| 2 — Create organization | Name, slug, logo upload, plan selection (starts on free trial). |
| 3 — Onboarding questionnaire | Team size, primary role, environment type. Personalises the AI and UI defaults. |
| 4 — Invite team members | Enter emails, assign org role. Optional — can be skipped and done later. |
| 5 — Create first project | Name, environment type, then choose: blank / template / AI-generate. |
| 6 — AI clarification dialogue | AI asks up to 3 targeted questions. Skip option with "generate with assumptions". |
| 7 — AI generates plan | Epics, stories, timeline, sprint draft, and assignment suggestions produced. |
| 8 — Review and confirm plan | Edit epics, re-order stories, adjust dates. Confirm → project created. |

## 6.2 Flow 2 — Full Sprint Lifecycle

Actor: PM, Team Lead, Contributors. From sprint creation through to retrospective and next sprint draft.

Figure 15 — Flow 2: Sprint creation → planning → active sprint → close → retrospective

| Step | Detail |
| --- | --- |
| 1 — Create sprint | Name, goal statement, start date, end date, velocity target, team assignment. |
| 2 — Sprint planning | Drag stories from backlog. Capacity bar updates live. AI fills to 80% on request. Dependency check. |
| 3 — Start sprint | Scope locked. Kanban board activated. Burndown starts. Team notified. |
| 4a — Daily AI digest | Posted to team channel each morning: completed, in progress, blockers. |
| 4b — AI risk monitoring | Velocity vs plan tracked daily. Risk alert → PM review card if milestone at risk. |
| 5 — Daily work | Contributors move tasks, log time, comment, link PRs, flag blockers. |
| 6 — Close sprint | Carry-overs confirmed to backlog. Velocity recorded. Retrospective report generated. Next sprint drafted. |

## 6.3 Flow 3 — Meeting to Task Reflection

Actor: All roles. Any meeting type. The end-to-end loop from scheduling a meeting to tasks updated in the board.

Figure 16 — Flow 3: Schedule → pre-brief → WebRTC → AI summary → task reflection → archive

| Step | Detail |
| --- | --- |
| 1 — Schedule meeting | Type, attendees, AI pre-fills agenda, recurrence, added to calendar. |
| 2 — Pre-meeting brief (15 min before) | Completed since last meeting, blockers, agenda with time slots, prior decisions. |
| 3 — Join (built-in WebRTC) | Video, audio, screen share. Live transcript in side panel. Guest join link (no account needed). |
| 4 — Post-meeting AI processing | TL;DR, decisions, action items, open questions, blockers. Posted within 2 min. |
| 5 — Task reflection review | Each action item as a card: match existing or create new. Accept / edit / dismiss / bulk accept. |
| 6 — Meeting archive | Recording, chaptered transcript, summary, linked tasks with live status. Full-text searchable. |

## 6.4 Flow 4 — Support Ticket Escalation

Actor: Support agent, Dev team lead, Developer. Customer issue → dev bug task → resolution → ticket closed.

Figure 17 — Flow 4: Customer ticket → escalation → AI bug task → dev fix → ticket closure

| Step | Detail |
| --- | --- |
| 1 — Customer reports issue | Support agent receives ticket in Zendesk / Intercom. Assesses severity. Decides to escalate. |
| 2 — Agent clicks "Escalate to dev" | Integration adapter receives webhook: title, body, severity, customer ID, affected version. |
| 3 — AI generates bug task card | Title from ticket subject, repro steps from body, severity pre-filled, customer ID linked. |
| 4 — Dev team lead reviews | Edits fields, assigns developer, adds to sprint backlog, sets priority. |
| 5 — Developer works the bug | Opens branch (task ID in name). PR opened → In review. PR merged → task auto-closed. |
| 6 — Task closed → ticket optionally closed | Automation rule fires. Support agent notified. Ticket status updated. |

## 6.5 Flow 5 — Contributor Daily Workflow

Actor: Developer / Designer. The day-in-the-life flow for an individual contributor across projects.

| Step | Detail |
| --- | --- |
| 1 — Start of day: My Work | Due today, overdue, recently updated. AI daily priority suggestion. Standup digest in team channel. |
| 2 — Open and claim a task | Read description and acceptance criteria. Check subtask list. Move to In progress. Create branch. |
| 3a — Work in progress | Complete subtasks, log time, comment with questions. |
| 3b — Hit a blocker | Mark task as blocked (reason required). Team Lead and PM notified. AI flags in digest. |
| 4 — Communicate in channel | Post message, @mention teammate, share task card, ask @AI about the project. |
| 5 — Submit work | Open PR → task moves to In review. PR merged → task auto-closed. |
| 6 — End of day | Review My Work, update in-progress statuses, log time. AI prepares tomorrow's digest overnight. |

## 6.6 Flow 6 — AI Risk Detection & Replan

Actor: AI system + PM. How a milestone risk is detected, surfaced, and replanned with minimal disruption.

Figure 18 — Flow 6: Risk signal detected → PM alert → 3 replan options → PM selects → AI applies changes

| Step | Detail |
| --- | --- |
| 1 — AI detects risk signal | Velocity dropped 20%+ vs 5-sprint avg. Milestone projected 10+ days late at current pace. |
| 2 — Risk alert surfaced to PM | Alert card on dashboard with AI reasoning: root cause identified. |
| 3 — AI presents 3 replan options | Option A: cut scope. Option B: add resource. Option C: shift milestone. Each shows impact. |
| 4 — PM selects an option | PM chooses preferred replan path from the three presented. |
| 5 — AI applies changes (after confirm) | Scope moved, sprint re-balanced, roadmap updated, health score recalculated, changes logged. |
| 6 — Team notified | PM posts explanation to project channel. Affected assignees notified. |

## 6.7 Flow 7 — New Member Joins Existing Org

| Step | Detail |
| --- | --- |
| 1 — Receive invitation email | Sent by PM or Org Admin. Contains org name, role, and accept link. Expires in 7 days. |
| 2 — Create account and set up profile | Full name, avatar, timezone, skill tags, weekly capacity hours, notification preferences. |
| 3 — Land on org home | Org-wide welcome channel visible. Org directory accessible. Assigned projects visible; others locked. |
| 4 — Enter assigned project | AI project brief: what this project is, sprint goal, team members. Auto-joined to channels. |
| 5a — Introduce in channel | Post intro message. Team notified of new member join. |
| 5b — Explore backlog | Browse open tasks, filter by label, ask @AI "what should I work on first?" |
| 6 — PM assigns first task | AI suggests by skill tags and sprint capacity. PM confirms. Member notified. |
| 7 — My Work dashboard populated | First task visible. Sprint context shown. Enters daily work cycle (Flow 5). |

## 6.8 Flow 8 — Roadmap & Stakeholder Sharing

| Step | Detail |
| --- | --- |
| 1 — Open roadmap view | Epics auto-placed from target dates. Milestones as diamonds. Dependency arrows visible. |
| 2 — Edit and refine roadmap | Drag epic bars to adjust dates. Cascade option shifts dependent epics. Add / reposition milestones. |
| 3 — AI validates during edit | Flags capacity overlaps. Warns if milestone date unreachable. Suggests buffer periods. |
| 4 — Configure stakeholder view | Choose which epics to show. Toggle story-level detail. Hide internal labels and assignee names. |
| 5 — Generate shareable link | Read-only URL. No login required. Updates live. Optional password and expiry date. |
| 6 — Stakeholder accesses roadmap | External: read-only link in browser. Guest account: added as Viewer, can comment. |
| 7 — Roadmap updates live | Stakeholders always see the current state when they revisit the link. |

## 6.9 Flow 9 — Org Admin Cross-Project Oversight

| Step | Detail |
| --- | --- |
| 1 — Open org portfolio dashboard | Health score per project, velocity trend, cross-project resource conflicts, top blockers. |
| 2a — Project healthy | Green score. No action needed. Continues monitoring. |
| 2b — Project at risk | Admin drills into project. Reads AI health insight card. |
| 3 — Read AI health insight | Plain-English diagnosis: root cause identified, contributing factors named. |
| 4a — Rebalance resources | Move member from healthy to at-risk project. Both PMs notified. |
| 4b — Message PM | DM or project channel. Share insight card directly. |
| 4c — Escalate | Export project health report for leadership review. |
| 5 — Resolve cross-project resource conflict | AI suggests which project to deprioritise. Admin adjusts allocation. Both PMs notified. |
| 6 — Schedule org health report | Weekly PDF digest to leadership: health scores, velocity, milestones, AI narrative summary. |

# 7. Task State Machine

Every valid task status transition, what triggers it, and what side effects it produces.

## 7.1 Task States

| State | Meaning |
| --- | --- |
| Backlog | Not yet assigned to a sprint. Visible in backlog view only. |
| To do | Added to an active sprint. Ready to be picked up. |
| In progress | Being actively worked on by the assignee. |
| In review | Submitted for review — PR opened or card manually moved. |
| Blocked | Cannot progress due to an external dependency or blocker. |
| Done | Work complete and accepted. |
| Won't do | Deprioritised or descoped. Excluded from all metrics. |

## 7.2 Transition Table

| From | To | Trigger | Actor | Side effects |
| --- | --- | --- | --- | --- |
| Backlog | To do | Added to sprint (manual) | PM or Team Lead | Appears on sprint board. Sprint capacity bar updates. |
| To do | In progress | Contributor starts work (manual) | Assignee | Burndown updates. Branch creation prompt shown if GitHub linked. |
| To do | In progress | Branch created with task ID (auto) | GitHub integration | Branch parsed. PR link placeholder added. Assignee notified. |
| In progress | In review | PR opened (auto) | GitHub / GitLab | PR link added. Reviewer notified via task comment. CI badge added. |
| In progress | In review | Contributor moves to review (manual) | Assignee | Reviewer notified if reviewer field set. |
| In progress | Blocked | Contributor flags blocker (manual) | Assignee | PM and Team Lead notified. AI flags in next digest. Blocked time tracking begins. |
| Blocked | In progress | Blocker resolved (manual) | Assignee or PM | Blocked time logged. Badge removed. AI notes resolution in digest. |
| Blocked | In progress | Blocking task closed (AI flag) | AI detects dependency resolved | AI suggest-card shown: "Blocking task X is done — unblock task Y?" User confirms. |
| In review | Done | PR merged (auto) | GitHub / GitLab | Task closed. Commit SHA stored. Epic progress updated. Burndown drops. Dependents unblocked. |
| In review | Done | Reviewer approves (manual) | Reviewer or PM | Same side effects as PR merge. Time logging stops. |
| In review | In progress | PR changes requested (auto) | GitHub / GitLab review event | Task returns to in progress. Assignee notified with reviewer comment link. |
| Done | In progress | Regression / reopen (manual) | PM or Team Lead | Reopened reason required. Epic progress decremented. Sprint burndown adjusted. |
| Done | In progress | CI build fails post-merge (AI flag) | CI integration + AI | AI suggest-card: "Build failed after merge — reopen task X?" User confirms or dismisses. |
| Any state | Won't do | Deprioritised (manual) | PM | Removed from sprint. Epic excludes it. Logged in audit. Reversible. |
| Done | — | Support ticket auto-closed (auto) | Support integration rule | Ticket closed in Zendesk / Intercom if rule configured. Agent notified. |

## 7.3 Trigger Legend

| Trigger type | Description |
| --- | --- |
| Auto | Triggered by integration event or system condition. No user action needed. |
| Manual | User explicitly moves the task or takes an action. |
| AI flag | AI detects a condition and shows a suggestion card. User confirms before any write action. |

# 8. Notification & Event Routing Map

Every major platform event, who it notifies, via which channels, what AI action fires, and whether it is audit-logged.

| Event | Notified | Channels | AI action | Audit |
| --- | --- | --- | --- | --- |
| Task assigned | Assignee | In-app, Email | AI updates capacity model | Yes |
| Task → Blocked | Assignee, PM, Team Lead | In-app, Team channel | Flagged in digest. Cascade risk checked. | Yes |
| Task → Done | Reporter, PM | In-app | Epic progress recalculated. Dependents unblocked. | Yes |
| Task comment posted | @mentioned, watchers | In-app, Email digest | AI scans for blocker signals | No |
| Due date passed | Assignee, PM | In-app, Email | AI adds to risk monitoring. | No |
| Sprint started | All sprint members | In-app, Team channel | Burndown baseline set. Daily digest scheduled. | Yes |
| Sprint 80% elapsed, <50% done | PM, Team Lead | Risk alert, In-app | AI generates replan options (Flow 6). | Yes |
| Sprint closed | All sprint members | In-app, Project channel | Retro generated. Next sprint drafted. Velocity recorded. | Yes |
| Meeting scheduled | All attendees | In-app, Email invite | AI queues pre-meeting brief. | No |
| Meeting ended | All attendees | In-app, Project channel, Email | Transcript processed. Summary generated. Task reflection queued. | Yes |
| PR opened (GitHub) | Assignee, reviewer | In-app, Task comment | Task → In review. PR badge added. | Yes |
| PR merged (GitHub) | PM, Team Lead | In-app | Task auto-closed. Epic progress updated. | Yes |
| CI build failed | Assignee, Team Lead | In-app alert, Task comment | Build failing badge added to task. | Yes |
| Support ticket escalated | Dev Team Lead, PM | In-app alert, Email | Bug task suggestion card generated. | Yes |
| Member removed from org | PM of all projects | In-app | AI generates task reassignment suggestions. | Yes |
| AI action applied (autopilot) | PM | In-app, Digest | Stored in AI audit trail. Reversible within 24h. | Yes — always |
| Integration token expired | PM, Org Admin | In-app alert, Email | Integration marked degraded. Sync paused. | Yes |

# 9. Appendix

## 9.1 Glossary

| Term | Definition |
| --- | --- |
| Epic | A large feature body grouping related stories under one strategic goal. Spans multiple sprints. Links to roadmap. |
| Story / Feature | A user-facing feature slice. The primary deliverable unit carried through a sprint. |
| Task | A concrete technical work item that completes a story. Linked to code via PR and branch. |
| Subtask | An atomic checklist item within a task. Contributes to parent task completion percentage. |
| Sprint | A fixed time-box (typically 1–2 weeks) in which a set of stories is delivered. |
| Backlog | The prioritised pool of all stories and tasks not yet assigned to a sprint. |
| Velocity | Story points completed per sprint. Rolling average used for planning and forecasting. |
| Cycle time | Time from first move to In progress to task close. |
| Lead time | Time from task creation to close. Includes backlog wait time. |
| Burndown | Chart of remaining story points per day vs the ideal linear burn rate through a sprint. |
| WIP limit | Maximum number of tasks allowed in a Kanban column at one time. |
| Health score | AI-computed 0–100 composite project health score, updated daily. |
| Control mode | Per-project AI behaviour setting: Autopilot / Suggest / Ask me first / Off. |
| Environment type | Project attribute (Developer / Support / Sales / Business) driving integration adapter selection. |
| Adapter | Project-environment-specific integration layer that surfaces context-appropriate tools on task cards. |
| Action item | A task or commitment extracted by AI from a meeting transcript. |
| Task reflection | Post-meeting UI where users review and confirm AI-generated action items before tasks are written. |
| Sync event | An inbound event from a third-party integration processed by the sync engine. |
| AI audit trail | Tamper-proof log of every AI write action including before/after state, trigger, and approving user. |

## 9.2 Open Design Decisions

| Decision | Options and recommendation |
| --- | --- |
| Custom roles — fixed vs user-definable | Fixed permission tiers (simpler) vs user-defined permission sets (flexible). Recommendation: fixed for v1, revisit in v1.5. |
| WebRTC implementation strategy | Build raw WebRTC vs embed Daily.co / LiveKit. Recommendation: managed provider for v1 to reduce risk and time-to-market. |
| AI provider selection | Single LLM for all AI capabilities vs specialised models per task. ASR provider (Deepgram / Whisper) is a separate decision from the LLM. |
| Project visibility defaults | Visible org-wide by default (better discovery) vs private until explicitly shared (more secure). Affects onboarding UX. |
| AI control mode default | Autopilot feels bold for new users. Recommendation: default to Suggest, allow org admin to change the org-level default. |
| Multi-sprint epics on roadmap | Single bar across sprints vs phase bars split per sprint. Affects roadmap readability for large orgs. |

## 9.3 Recommended Development Phases

| Phase | Scope and goal |
| --- | --- |
| Alpha (internal team only) | Org setup + project core (PM-01 to PM-09, PM-14, PM-17) + AI planning basics (AI-01, AI-02, AI-03, AI-13, AI-14). Goal: validate the AI generation loop end-to-end. |
| Private beta (3–5 design partner orgs) | Add: Comms and meetings (CM-01 to CM-12), GitHub integration (INT-01), sprint burndown (AN-01–03). Goal: validate the meeting → task reflection loop. |
| Public beta | Add: Remaining Should requirements across all modules. Analytics dashboards. Additional integrations. Goal: validate org-level multi-project usage. |
| GA (v1.0) | All Must and Should requirements shipped and stable. Could requirements triaged for v1.1 backlog. Full regression test suite passing. |
| v1.5 | Enterprise: SSO/SAML (ORG-09), custom roles, white-labelling, SOC 2 compliance, breakout rooms (CM-15), advanced automation builder. |